## Slide 1: Business Case Migration from Experitest to Cloud Device Farm – DevOps Continuous Testing Retail Banking Group
Notes: Guidance: Use this business case template to demonstrate project value and surface project risks.
The shift in IT from managing a few large projects to managing many smaller ones has amplified the need for a way to objectively compare projects across an increasingly complex project portfolio.
With this challenge in mind, we’ve designed this business case template to provide a way of comparing different-in-kind projects in an objective manner, while allowing the project sponsor the flexibility to vary the length of and detail in the business case depending on the needs of any given project proposal. Throughout the business case, we’ve incorporated project management best practices which compel the business case author to thoughtfully analyze a project’s key success factors and consider the project at the portfolio level.

## Slide 2
We seek your approvals on below CAPEX, Benefits, Depreciations and OPEX |  |  |  |  | 
Total CAPEX cost (One-time) | AED 960,000 | Budget Year | 2023 | Finish Year | 2023
Total Business Opex(Annual) | NA | Start Year |  |  | 
Total Tech OPEX cost (Annual) | AED 310,000 | Start Year |  | (Y2024 onwards) | 
Total Depreciations (Annual) | AED 120,000 | Start Year |  | (Y2024onwards) | 
Net Impact ( Annual) | AED 170K | Start Year |  | (Y2024 onwards) | 
Total Benefit/ Cost reductions over 8 Years | Cost reduction – 5.6 M over 8 years |  |  |  | 
Approval
Approving Committee Signatures |  |  | 
Business Group Head ( Sponsor) | To be Approved digitally (Email) | CFO | To be Approved digitally (Email)
GRM | To be Approved digitally (Email) | CEO | To be Approved digitally (Email)
GCM | To be Approved digitally (Email) | CIO | To be Approved digitally (Email)
Notes: Guidance: Consider both Capital Expenses and Annual Operating Expenses for the project.
Cost categories to consider:
Hardware and Software Costs
  Server-side hardware
  End-user hardware
  Server Software
  On-premise Packaged Software
  End-user software
Implementation Costs
  Data center facilities
  Storage
  Human resources
  Training/Adoption/Awareness
  Enterprise upgrades
Annual OpEx:
  Hardware maintenance
  On-premise Application maintenance
  Human resources
  Data center facilities
  Ongoing Training/Adoption
  Compliance

## Slide 3
Business Case-on-a-Page
PROJECT AT-A-GLANCE ExperiTest is a Cloud based mobile testing platform which is currently used for testing for our mobile banking apps. We are suggesting to replace the Experitest with native cloud based alternative. This migration will enable us to decrease the annual device subscription cost by 50% and addressing the quality team’s issue with the current platform by replacing the provider. |  |  |  |  |  |  |  | 
Proposed Solution addresses below key business requirements in different categories : Migrate ExperiTest cloud to AWS Device Farm or alternative License cost of ExperiTest is growing with growing set of device models and numbers. Support issues with current vendor due to higher resolution time and slower acknowledgement and response. |  |  |  |  |  |  |  | 
Project Drivers : Cost reduction Service Improvement |  |  |  |  | Key Benefits: Reduction in annual license subscription cost. Reduced mobile devices testing services outages Improvement on the testing services related to mobile testing |  |  | 
Project Budget | Proposed Timeline* Initial finish date required for prioritization |  |  |  |  | Drivers* One main driver must be selected | Sponsorship*provide requester name as group and beneficials as Groups | Benefits* Only one selected value filled based on the main driver with ratio rate for cost and revenue projects
 | Milestones | Start Date Q2 2023 | Finish date Q3 2023 | Duration |  |  |  | 
Total Capex (AED M): 9.6 Total Opex (AED M): 3.1 | Total Duration BC Approval Kick off PR/RFP Contract sign off (Involving Sharia & Legal) Vendor Onboarding Business requirements sign off DRB Approval Development/Implementation SIT/UAT Go live Post Live Support Closure |  |  | 8 Months 1 Month 1 Month 2 Month 2 Month 1 Month 1 Month 2 Month 4 Month 4 Month 3 Month 1 Month 1 Month |  | Tech Refresh Improve service Regulatory Compliance Control Revenue growth Cost reduction | Sponsor Name Mamoun T. Alhomssey | Cost reduction Over 8 years – AED 5.6 M
 |  |  |  |  |  |  | Beneficials Group Information Technology | 
 |  |  |  |  |  |  | Business owner : Mamoun T. Alhomssey | 
3

## Slide 4
Provide critical context around the existing problem or underlying opportunity to help the reviewer understand why the project is being proposed.
Detailed Objectives | Replacing ExperiTest Mobile device testing suite with AWS Device Farm or other alternatives to reduce the license cost and improve the testing experience
Detailed Problem / Opportunity Statement | License cost of ExperiTest is growing with growing set of device models and numbers. Support issues with current vendor due to higher resolution time and slower acknowledgement and response.
Detailed Proposed Solution | Key Objectives We are suggesting to replace the Experitest with native cloud based alternative. This migration will enable us to decrease the annual device subscription cost by 50% and addressing the quality team’s issue with the current platform by replacing the provider.
Project Background
Notes: Guidance: Copy and Paste the Project Description from the Case-on-a-Page for reference purposes; then describe the project at greater length in the section entitled “Project Background.”
Use this space as an opportunity to elaborate upon the short Project Description provided in the Case-on-a-Page (slide 4) in order to provide the reader with contextual facts about the project most critical to understanding why it’s being proposed. Consider the following:
(1) Problem/Opportunity: Provide a brief description of the problem or opportunity that the project aims to address.
(2) Current State: What is the issue/need that this business case is designed to solve or resolve? Why is the project being done?
Consider:
  Relevant legislative requirements
  Organization structures and responsibilities
  Human resources
  Processes
  Technology

## Slide 5
Benefits and cost analysis
8 year Financial Outlook in AED (M)
Provide the financial outlook summary depicting the revenues, savings, depr. and Opexcosts over the 8 years)
Capital Expenditure (CAPEX) | Cost(AED) | Justification and Calculations |  |  | 
Hardware ( such as Servers, Storage, Desktop, Printers, Load Balancers, Switches, Cables, etc) | NA |  |  |  | 
Software (such as licenses for Product, OS, DB, App. Server, DLP, PCs, Citrix, etc) | 310,000 | License Cost AED (License + Subscription ) for 30 physical mobile devices on Cloud |  |  | 
Professional Services (such as Impl., PM, BA, Testing, Dev., system Customization, etc) | 650,000 | PM |  | Training | 
 |  | BA |  | Implementation | 650,000
 |  | Testing |  | consultation | 
Total CAPEX | 960,000 | Total |  |  | 
Consider the cost for software, hardware, professional services, and other one-time, up-front expenses.
Costs Worksheet
# | P&L Summary (AED) | FY2023 | FY2024 | FY2025 | FY2026 | FY2027 | FY2028 | FY2029 | FY 2030 | FY2031
1 | Revenue Growth | - | - | - | - | - | - | - | - | -
2 | Cost Reduction | - | 600,000 | 630,000 | 660,000 | 690,000 | 720,000 | 750,000 | 780,000 | 780,000
3 | Less Depreciation (CAPEX over 4 years) | - | 120,000 | 120,000 | 120,000 | 120,000 | 120,000 | 120,000 | 120,000 | 120,000
4 | Less Business Opex | - | - | - | - | - | - | - | - | -
5 | Less Tech Opex- AMC | - | 310,000 | 340,000 | 370,000 | 400,000 | 440,000 | 480,000 | 520,000 | 540,000
6 | Less Tech Opex- PS | - | - | - | - | - | - | - | - | -
7 | Less Tech Opex- Cloud | - | - | - | - | - | - | - | - | -
8 | Total Tech Opex(5+6+7) | - | 310,000 | 340,000 | 370,000 | 400,000 | 440,000 | 480,000 | 520,000 | 540,000
9 | Net Total Impact(value of “1or 2” - “Total 3 to 7”) |  | 170,000 | 170,000 | 170,000 | 170,000 | 160,000 | 150,000 | 140,000 | 120,000
Notes: The Appendix is designed to provide a more detailed project overview, at the discretion of the business case author.
Some sections (e.g. Key Stakeholders on slide 13) and also featured on the Case-on-a-Page in abbreviated form; others (e.g. Alternative Investment Analysis), are only featured in the Appendix.
NOTE: Slides in this section should be chosen selectively depending on the specific needs of a particular project. For example, you may want to choose to include either Slide 14 (Objectives, Outcomes, and KPIs) or slide 15 (Benefits) to express project benefits and corresponding metrics.

## Slide 6
List down the Benefits, Metrics, Description of Measurement, Current Measure and Target Measure of the Business Case
Benefits | Metrics | Description | Target after Implementation
Cost Reduction | 250,000 AED OPEX Annual saving | Difference of the license cost between AWS and ExperiTest | 250,000 AED OPEX Annual saving
Customer Experience Impact | Reducing the delay in planned mobile releases due to mobile testing suites unavailability | Any delay in testing could hamper the customer Unstable device and crashing of mobile devices hampers testing which impacts delivery timelines. | 99.5% availability of the mobile testing services
Early to Market | Reducing the outages of the mobile testing suite | DevOps Continuous Testing platform allows the continuous and rapid execution of the testing cycle to enable release on time . | 95% on time mobile test execution
Regulatory Compliance |  |  | 
Tech Refresh |  |  | 
Benefit Realization measurements * to be filled by Business
Notes: Guidance: Consider both Capital Expenses and Annual Operating Expenses for the project.
Cost categories to consider:
Hardware and Software Costs
  Server-side hardware
  End-user hardware
  Server Software
  On-premise Packaged Software
  End-user software
Implementation Costs
  Data center facilities
  Storage
  Human resources
  Training/Adoption/Awareness
  Enterprise upgrades
Annual OpEx:
  Hardware maintenance
  On-premise Application maintenance
  Human resources
  Data center facilities
  Ongoing Training/Adoption
  Compliance

## Slide 7
Project High level Initial Timeline
7
Milestones | M1 | M2 | M3 | M4 | M5 | M6 | M7 | M8
Business Case Approval |  |  |  |  |  |  |  | 
Kick Off |  |  |  |  |  |  |  | 
PR/RFP |  |  |  |  |  |  |  | 
Contract Signoff (Involving Sharia & Legal) |  |  |  |  |  |  |  | 
Vendor onboarding |  |  |  |  |  |  |  | 
Final Plan (Requirements Signoff) |  |  |  |  |  |  |  | 
DRB Approval |  |  |  |  |  |  |  | 
Development/Implementation |  |  |  |  |  |  |  | 
UAT and SIT |  |  |  |  |  |  |  | 
Go live |  |  |  |  |  |  |  | 
Post Live Support |  |  |  |  |  |  |  | 
Closure |  |  |  |  |  |  |  | 
Kick-Off
Go Live